# Formal Notice of Delay and Requirement to Cure

Synthetic arbitration POC exhibit

| Date | 25 March 2026 |
| --- | --- |
| From | Northbridge Renewables Limited |
| To | Meridian Components Limited |
| By | Email and recorded delivery |
| Agreement | Supply Agreement dated 1 February 2026 |

# Notice

Meridian failed to deliver the first 40 inverter control units by 20 March 2026. Northbridge gives formal notice that this is a material failure under clauses 3 and 6 of the Supply Agreement.

# Required cure

By 17:00 on 1 April 2026, Meridian must provide a credible recovery plan and confirm binding dispatch dates that preserve delivery of all 120 conforming units in time for Northbridge's commissioning programme.

# Reservation of rights

Northbridge reserves all rights, including its rights to reject non-conforming goods, terminate for an uncured material failure, procure replacements and claim resulting losses.

# Signed

/s/ Amelia Hart
Chief Financial Officer
Northbridge Renewables Limited