# Orchard Vale - Progress Meeting Minutes

Synthetic arbitration POC exhibit

| Date | 11 March 2026 |
| --- | --- |
| Time | 10:00-10:35 |
| Attendees | Amelia Hart, Elena Park, Daniel Reeve, Priya Shah |
| Status | Agreed on 12 March 2026 |

# 1. Production status

Daniel Reeve reported that the first 40 units were in final assembly and described the programme as green.

Priya Shah stated that processor boards for the full order had been allocated to the Orchard Vale production run.

# 2. Delivery

Meridian confirmed delivery of 40 units by 20 March and 80 units by 10 April.

Northbridge reiterated that installation teams were booked from 25 April and that late delivery would disrupt commissioning.

# 3. Quality records

Elena Park requested the serial-number test certificates with each delivery. Meridian agreed.

# 4. Actions

Meridian to send dispatch details for the first batch by 17 March.

Northbridge to confirm warehouse receiving contact by 13 March.